PROJECT MANAGEMENT PLAN

Division of Work · Sub-Issues · Milestones

Trustworthy Deep Learning for Chest X-ray Disease Detection

5-Member Work Breakdown Structure — everyone hands-on across the full data-science & DNN process

The organising principle Every member owns ONE deep-learning model end-to-end — not just 'a job'. Each model owner personally runs the full DNN workflow on their model: data → train (frozen + fine-tune) → calibrate → explain → robustness test → efficiency benchmark. The three CNNs are split across three members; the Vision Transformer goes to a fourth; the fifth trains the U-Net segmentation model and owns evaluation. So all five are in the DNN process. Everyone ALSO owns one shared 'standard' (data / efficiency / explainability / calibration+robustness / reproducibility) so all results are directly comparable, plus paper sections.

# Contents

# 1. How to Use This Plan

This document is the human-readable management plan; the accompanying Excel workbook ('Project_Work_Breakdown_Tracker.xlsx') is the live tracker your team updates daily. Use them together:

- This document — for the team model, per-person responsibilities, milestones, dependencies and coordination rhythm. Read once at kick-off.

- Excel 'Master Task List' — single source of truth. Each task has an owner and a Status dropdown (Not started / In progress / Blocked / Done). The Dashboard tab auto-counts progress.

- Excel per-member boards (M1–M5) — each person's focused list of owned + supporting tasks.

# 2. Team Model at a Glance

The team is five people. To guarantee everyone gains real deep-learning experience, we assign models rather than phases — nobody is 'only the writer' or 'only the data person'. Writing and data work are distributed on top of a model each person trains.

| Code | Member & role | DNN model owned | Shared lead role | Paper sections |
| --- | --- | --- | --- | --- |
| M1 | ResNet50 & Reproducibility/Lit Lead | ResNet50 (CNN) | Repo, experiment tracking, seeds, references | Intro, Related Work, Gap, Conclusion, Abstract |
| M2 | DenseNet121 & Data Pipeline Lead | DenseNet121 (CNN) | Preprocessing, augmentation, split, dataloaders | Methodology |
| M3 | EfficientNet-B0 & Efficiency Lead | EfficientNet-B0 (CNN) | Efficiency harness, Pareto, compute setup | Slides |
| M4 | ViT-Base & Explainability Lead | ViT-Base (Transformer) | XAI standard + faithfulness score, figures | Discussion |
| M5 | Segmentation/Eval & Paper Lead | U-Net lung segmentation | Calibration + robustness protocol, external data, stats | Results, final assembly |

Why this split works. The 3 CNNs go to M1/M2/M3 (your requirement), the Transformer to M4, and M5 trains a U-Net — so all five train a neural network. Each classification-model owner then re-uses shared standard modules (built by the leads) to run calibration, explainability, robustness and efficiency on their own model, giving each person the complete end-to-end DNN experience while keeping every result comparable.

# 3. Main Milestones & Gates

Five gates structure the month. A gate must be signed off before dependent work proceeds — this prevents the classic failure of racing ahead on an unfair or broken pipeline.

| Gate | Due | Name | Must be true to pass | Sign-off |
| --- | --- | --- | --- | --- |
| M0 | End W1 | Foundations Ready | Shared data pipeline frozen & reproducible; baseline (DenseNet121) trains end-to-end; external data prepared; lit-review drafted. | M2 / M1 |
| M1 | End W2 | All Models Trained | All 4 classification models trained (frozen + fine-tuned) with accuracy tables; U-Net segmentation ready. | Owners / M5 |
| M2 | Mid W3 | Trust Experiments Done | Calibration + explainability + faithfulness complete for all 4 models. | M4 / M5 |
| M3 | End W3 | Robustness & Efficiency Done | External OOD test + efficiency benchmark for all models; segmentation-ablation done. | M5 / M3 |
| M4 | End W4 | Camera-Ready | Consolidated analysis, Pareto, full paper draft, slides; reproducibility rerun passes. | M1 / M5 |

The single rule that protects the whole project Freeze one identical training + preprocessing pipeline at Gate M0 and make every model use it. If models are tuned differently the comparison is not publishable — fairness is the entire point of the study.

# 4. Weekly Cadence (who does what, each week)

| Member | Week 1 | Week 2 | Week 3 | Week 4 |
| --- | --- | --- | --- | --- |
| M1 | Repo, tracking, seeds; start lit review | Train ResNet50 (frozen+FT) | ResNet50 calibration, XAI, external test | Consolidate w/ M5; Intro/Conclusion/Abstract |
| M2 | Build shared data pipeline; baseline gate | Train DenseNet121; support seg data | DenseNet calibration, XAI, external test | Methodology section |
| M3 | Compute setup; env pinning | Train EfficientNet-B0 | EffNet calibration/XAI/OOD; efficiency harness + benchmark | Pareto analysis; slides |
| M4 | Scope XAI standard | Train ViT-Base | Build XAI module; ViT calibration/rollout; all faithfulness | Figures; Discussion |
| M5 | Shared config; external data; train template | Train U-Net; masks; calibration standard | Robustness protocol; segmentation ablation; run all OOD | Results; stats; reproducibility rerun; assembly |

# 5. Per-Person Breakdown (sub-issues)

## Member 1 — ResNet50 & Reproducibility / Literature Lead

| DNN model owned | ResNet50 (CNN) |
| --- | --- |
| Shared lead role | Repo, experiment tracking, seeds, references |
| Paper sections | Introduction, Related Work, Research Gap, Conclusion, Abstract |

Sub-issues you own:

- Set up GitHub repo, branch strategy and folder layout (T01).

- Configure experiment tracking (W&B/TensorBoard) and the fixed-seed reproducibility standard (T02).

- Train ResNet50 — Phase 1 frozen, then Phase 2 fine-tune + hyperparameter tuning (T12–T13).

- Run ResNet50 calibration, explainability + faithfulness, and the external OOD test (T24, T29, T34).

- Write Introduction, Related Work and the Research-Gap section from Week 1; manage references in Zotero (T45, T51).

- Write Conclusion + Abstract in Week 4 (T49).

Also supporting: Repo/tracking for all members; consolidation review with M5.

## Member 2 — DenseNet121 & Data Pipeline Lead

| DNN model owned | DenseNet121 (CNN) |
| --- | --- |
| Shared lead role | Preprocessing, augmentation, split, dataloaders (shared) |
| Paper sections | Methodology |

Sub-issues you own:

- Download the COVID-19 Radiography dataset; integrity check and class-count report (T05).

- Build the shared preprocessing, augmentation, split and DataLoader modules everyone imports (T06–T09).

- Run the baseline-gate model end-to-end to validate the pipeline before the team scales up (T11).

- Train DenseNet121 — frozen then fine-tune + tuning (T14–T15).

- Run DenseNet121 calibration, explainability + faithfulness, external OOD test (T25, T30, T35).

- Own the Methodology section of the paper (T46).

Also supporting: Segmentation data with M5; supports most Week-1 setup tasks.

## Member 3 — EfficientNet-B0 & Efficiency Lead

| DNN model owned | EfficientNet-B0 (CNN) |
| --- | --- |
| Shared lead role | Efficiency benchmark harness, Pareto, compute setup |
| Paper sections | Slides |

Sub-issues you own:

- Set up shared compute (Colab/Kaggle GPU) and pin the environment (T03).

- Train EfficientNet-B0 — frozen then fine-tune + tuning (T16–T17).

- Run EfficientNet-B0 calibration, explainability + faithfulness, external OOD test (T26, T31, T36).

- Build the efficiency harness (params, FLOPs, latency CPU/GPU, GPU memory) and benchmark all 4 models (T39–T40).

- Lead the Pareto trade-off analysis (accuracy vs trust vs efficiency) (T43).

- Build the presentation slides (T50).

Also supporting: Preprocessing help; figures with M4.

## Member 4 — ViT-Base & Explainability Lead

| DNN model owned | ViT-Base (Vision Transformer) |
| --- | --- |
| Shared lead role | XAI standard (Grad-CAM / attention rollout / SHAP / faithfulness), figures |
| Paper sections | Discussion |

Sub-issues you own:

- Train ViT-Base — frozen then fine-tune, with DeiT/ViT-Small fallback if unstable on the small dataset (T18–T19).

- Build the shared explainability module: Grad-CAM (CNNs), attention rollout (ViT), SHAP, and the lung-localisation faithfulness score (T28).

- Run ViT calibration and attention-rollout faithfulness (T27, T32).

- Run ViT external OOD test (T37).

- Generate all figures — learning curves, heatmaps, reliability diagrams, Pareto (T44).

- Own the Discussion + model-selection guidance section (T48).

Also supporting: Explainability standard used by every model owner; figures with M3.

## Member 5 — Segmentation / Evaluation & Paper Lead

| DNN model owned | U-Net lung segmentation |
| --- | --- |
| Shared lead role | Calibration + robustness protocol, external data, statistics |
| Paper sections | Results, final assembly |

Sub-issues you own:

- Define the shared config (image size, splits, metrics schema, checkpoint format) and the training-loop template (T04, T20).

- Download and convert the external RSNA set (DICOM→PNG) and map labels (T10).

- Train the U-Net lung-segmentation model and generate masks for primary + external sets (T21–T22).

- Build the calibration standard (ECE/Brier/reliability/temperature scaling) and the external-test/OOD protocol (T23, T33).

- Run the full-image vs lung-segmented shortcut-mitigation experiment (T38).

- Consolidate all metrics, run statistical comparison, own the Results section, and lead the final reproducibility rerun and assembly (T41–T42, T47, T52).

Also supporting: Calibration & robustness standards used by every model owner; co-owns the manuscript with M1.

# 6. Shared Standards (so results stay comparable)

Each shared standard is built once by its lead, then used identically by every model owner. This is what turns five people's separate models into one rigorous, comparable benchmark.

| Shared standard | Built by | Used by | Purpose |
| --- | --- | --- | --- |
| Data pipeline (preprocess / augment / split / loaders) | M2 | All owners | Identical inputs for every model — fair comparison. |
| Training-loop template (frozen → fine-tune) | M5 | All owners | Same optimiser/schedule/seed across models. |
| Calibration module (ECE, Brier, temp scaling) | M5 | All owners | Comparable reliability numbers. |
| Explainability module (Grad-CAM / rollout / SHAP / faithfulness) | M4 | All owners | Comparable, quantified explanations. |
| External-test / OOD protocol | M5 | All owners | Comparable robustness (generalisation gap). |
| Efficiency harness (params/FLOPs/latency/memory) | M3 | All owners | Comparable deployment metrics. |
| Reproducibility (repo, seeds, tracking) | M1 | All owners | Anyone can re-run any result. |

# 7. Critical Dependencies & Sequencing

- Nothing trains until the data pipeline (M2) and training template (M5) are frozen at Gate M0. Model owners are blocked until then — so Week 1 is all-hands on the pipeline and baseline.

- Explainability faithfulness (M4's module) needs the segmentation masks (M5). M5 must deliver masks by early Week 3.

- Calibration, XAI and OOD tests per model each depend on that model being fully trained (Gate M1).

- Consolidation, Pareto, Results and slides (Week 4) depend on every model's metrics landing in the master results table (T41).

- Writing is continuous, not last-minute. M1 drafts Intro/Related Work from Week 1; M2 drafts Methodology from Week 2.

# 8. Coordination Rhythm (management tips)

- Daily 10-minute stand-up: each member says what they did, will do, and any blocker. Update Status in the Excel tracker before stand-up.

- Gate reviews: a short sign-off meeting at each milestone (end W1, end W2, mid W3, end W3, end W4). Do not start dependent work until the gate owner signs off.

- Code review via pull requests: no direct commits to main; at least one peer approves. Shared modules get extra scrutiny.

- Results hygiene: every metric is logged to results/ in the agreed schema so the Results author (M5) never chases numbers.

- Risk buffer: if time is short, cut the optional NIH check and SHAP first; protect the five-axis core (accuracy, calibration, faithfulness, robustness, efficiency).